VETTING REPORT

Details of the property under consideration:

Name of Client: Soul 9

Proposed Interior work on Plot Bearing Plot No. 5, Vasai Municipal Industrial Estate, Umela Phata, Vasai (West), Taluka – Vasai, District – Palghar, Pin Code – 401 202, State – Maharashtra, Country – India

Latitude Longitude: 19°03'44.3"N 72°55'20.7"E

Valuation Done for:

State Bank of India

Vasai Tal. Ind. Est. Branch

Gavrai Pada, Vasai (East), Taluka – Vasai, District – Palghar, Pin Code – 401 201,

# State - Maharashtra, Country - India.

# Vastu/SBI/Mumbai/05/2024/8387/2306060

24/01-199-SSPPY

Date: 04.05.2024

# About the Project:

Proposed Interior work on Plot Bearing Plot No. 5, Vasai Municipal Industrial Estate, Umela Phata, Vasai (West), Taluka – Vasai, District – Palghar, Pin Code – 401 202, State – Maharashtra, Country – India

## Sanctioned Loan by the Bank

| Sr. | Name of the Vendor | Products / Equipment’s | Amount in ` Lakhs |
| --- | --- | --- | --- |
| 1 | Nirvana Furnitures Pvt. Ltd. | Display Kitchen Cabinet | 12.42 |
| 2 | Nirvana Furnitures Pvt. Ltd. | Other Furniture | 10.15 |
| 3 | Nirvana Furnitures Pvt. Ltd. | Display Bed | 4.36 |
| 4 | Nirvana Furnitures Pvt. Ltd. | TV Unit | 2.84 |
| 5 | Nirvana Furnitures Pvt. Ltd. | Office Furniture | 16.78 |
| 6 | Nirvana Furnitures Pvt. Ltd. | Conference Room Table | 5.01 |
| 7 | Hi – Tech HV AC Engineering | AC | 15.05 |
| 8 | Sahara Sales Corporation | Civil Work / Painting / Electrical / Plumbing | 47.00 |
| 9 | Vedant Infotech | CCTV | 1.87 |
| 10 | Vedant Infotech | Computer / Laptops | 4.62 |
| 11 | Vedant Infotech | Server | 2.06 |
| 12 | Energia Appliances Pvt. Ltd. | Appliances | 27.84 |
| TOTAL |  |  | 150.00 |

## Work Completion Status as on 25.04.2024

| Sr. | Name of the Vendor | Products / Equipment’s | Work Completion Status | Percentage of Work Completed |
| --- | --- | --- | --- | --- |
| 1 | Nirvana Furnitures Pvt. Ltd. | Display Kitchen Cabinet | Client has purchased the Kitchen Cabinet and Sold to the customer | 100% |
| 2 | Nirvana Furnitures Pvt. Ltd. | Other Furniture | Work has not started yet | 0% |
| 3 | Nirvana Furnitures Pvt. Ltd. | Display Bed | Work has not started yet | 0% |
| 4 | Nirvana Furnitures Pvt. Ltd. | TV Unit | Work has not started yet | 0% |
| 5 | Nirvana Furnitures Pvt. Ltd. | Office Furniture | Work has not started yet | 0% |
| 6 | Nirvana Furnitures Pvt. Ltd. | Conference Room Table | Work has not started yet | 0% |
| 7 | Hi – Tech HV AC Engineering | AC | Work has not started yet | 0% |
| 8 | Sahara Sales Corporation | Civil Work / Painting / Electrical / Plumbing | Civil work is completed, plumbing work is completed, Electrical work is in progress and Plumbing work has not started yet | 50% |
| 9 | Vedant Infotech | CCTV | Work has not started yet | 0% |
| 10 | Vedant Infotech | Computer / Laptops | Work has not started yet | 0% |
| 11 | Vedant Infotech | Server | Work has not started yet | 0% |
| 12 | Energia Appliances Pvt. Ltd. | Appliances | Work has not started yet | 0% |

## Value of the Fixed Asset as on 25.04.2024

| Sr. | Name of the Vendor | Products / Equipment’s | Amount in ` Lakhs | % of Work Completed | Value as on 25.04.2024 in ` Lakhs |
| --- | --- | --- | --- | --- | --- |
| 1 | Nirvana Furnitures Pvt. Ltd. | Display Kitchen Cabinet | 12.42 | 100% | 12.42 |
| 2 | Nirvana Furnitures Pvt. Ltd. | Other Furniture | 10.15 | 0% | 0.00 |
| 3 | Nirvana Furnitures Pvt. Ltd. | Display Bed | 4.36 | 0% | 0.00 |
| 4 | Nirvana Furnitures Pvt. Ltd. | TV Unit | 2.84 | 0% | 0.00 |
| 5 | Nirvana Furnitures Pvt. Ltd. | Office Furniture | 16.78 | 0% | 0.00 |
| 6 | Nirvana Furnitures Pvt. Ltd. | Conference Room Table | 5.01 | 0% | 0.00 |
| 7 | Hi – Tech HV AC Engineering | AC | 15.05 | 0% | 0.00 |
| 8 | Sahara Sales Corporation | Civil Work / Painting / Electrical / Plumbing | 47.00 | 50% | 23.50 |
| 9 | Vedant Infotech | CCTV | 1.87 | 0% | 0.00 |
| 10 | Vedant Infotech | Computer / Laptops | 4.62 | 0% | 0.00 |
| 11 | Vedant Infotech | Server | 2.06 | 0% | 0.00 |
| 12 | Energia Appliances Pvt. Ltd. | Appliances | 27.84 | 0% | 0.00 |
| TOTAL |  |  | 150.00 |  | 35.92 |

Observation and Construction: -

Total estimated cost is ` 1,50,00,000.00 (Rupees One Crore Fifty Lakh Only) i.e., ` 150.00 Lakhs.

Total cost incurred as on 25.04.2024 is ` 35,92,000.00 (Rupees Thirty Five Lakh Ninety Two Thousand Only) i.e., ` 35.92 Lakhs.

Photo copy of following document is provided to us & this report should be read along with it:

- Copy of Invoice

- Copy of Sanctioned letter only 2 Pages

## Manoj B. Chalikwar

Registered Valuer

Chartered Engineer (India)

Reg. No. IBBI / RV / 07/2018/10366

Reg. No. CAT-I-F-1763

SBI Empanelment No.: SME/TCC/2021-22/86/3

Actual Site Photographs

Actual Site Photographs

Route Map of the property

Site u/r

Latitude Longitude: 19°21'30.1"N 72°49'01.3"E

Note: The Blue line shows the route to site from nearest railway station (Naigaon – 3.7 Km.)